Minutes & action items from Nov. 24 TRT Barrel integration meeting.

- Cable mockup: The assembly moved from SR has been installed in 175. 4 different sector locations were tested and worked ok. John is now writing up a report. Cabling part is all done. Some tubing work are being done. A few findings are:

  - No radial symmetry so we need to think whether to have 1 length or 2 different lengths for harnesses

  - LV cable fits in the pocket

- Drawings: Curt is still working on the manifold drawing. Will be a few more days to finish.

- Module status: The last 2 type 2s and 9 more type 3s have been installed. We have only 12 more to finish. There are 6 in SR being prepared. 3 more are coming next week. After that there will be only 3 left in 154 and probably come the 1st week of Dec. We are projecting to install all modules ~Dec 10.

  - The module with cooling sleeve problem was fixed

  - The module with active gas fitting plugged will try to repair, instead of using alternate locations.

- MTF: the data structure is being entered in the system. Doug will fill it with data when he gets to CERN in Dec.

- Other items:

  - Convoluted tube has been ordered and should be at Duke next week. Will send it to CERN as soon as they arrive.

  - Ultem screws are also expected to arrive next week.